**Weekly Report**

**21/03/2025 – 28/03/2025**

Group ID: **03**

Project Name: Bookstore Management Website

Prepared by: **Thai Bao**

Team members:

22120027 - **Thai Bao** *Team leader, Database Engineer, Tester*  
22120279 - **Pham Tai Phuc** *Backend* *Developer, Tester*  
22120352 - **Pham Nguyen Quang Thoai** *Frontend Developer, Business Analyst*22120424 - **Pham Ngoc Bao Uyen** *Backend* *Developer, Tester*

22120449 - **Le Nguyen Huyen Vy** *Frontend Developer, Business Analyst*

# Achievements since last week:

|  |  |  |  |  |
| --- | --- | --- | --- | --- |
| **STT** | **Description** | **Due Date** | **Responsibility** | **%Complete** |
| 1 | Define project goals and scope | 26/03/2025 | Thai Bao | 100% |
| 2 | Gather initial requirements | 24/03/2025 | Pham Nguyen Quang Thoai  Le Nguyen Huyen Vy | 100% |
| 3 | Research and select technologies | 26/03/2025 | Pham Tai Phuc  Pham Ngoc Bao Uyen | 100% |
| 4 | Identify potential risks | 28/03/2025 | Thai Bao  Le Nguyen Huyen Vy | 100% |

# Issues and impacts:

* Gathering initial requirements must be completed before determining the project scope and goals (Responsible: Le Nguyen Huyen Vy, Pham Nguyen Quang Thoai, Action Date: 21/03/2025)
* Impacts: If the requirements are not fully collected, the project scope may be unclear, leading to potential changes later.

# Next week's goals:

|  |  |  |  |
| --- | --- | --- | --- |
| **STT** | **Description** | **Due Date** | **Responsibility** |
| 1 | Design the user interface for the website | 31/03/2025 | Le Nguyen Huyen Vy  Thai Bao |
| 2 | Set up the development environment (HTML, CSS, JS). | 04/04/2025 | Pham Nguyen Quang Thoai  Pham Ngoc Bao Uyen  Pham Tai Phuc |
| 3 | Develop project documentation | 02/04/2025 | Pham Nguyen Quang Thoai  Le Nguyen Huyen Vy |
| 4 | Create a repository for the project (GitHub, Google Drive). | 03/04/2025 | Pham Tai Phuc  Pham Ngoc Bao Uyen |
| 5 | Finalizing weekly report 02 | 04/04/2023 | All member |