**Weekly Report**

**28/03/2025 – 04/04/2025**

Group ID: **03**

Project Name: Bookstore Management Website

Prepared by: **Thai Bao**

Team members:

22120027 - **Thai Bao** *Team leader, Database Engineer, Tester*  
22120279 - **Pham Tai Phuc** *Backend* *Developer, Tester*  
22120352 - **Pham Nguyen Quang Thoai** *Frontend Developer, Business Analyst*22120424 - **Pham Ngoc Bao Uyen** *Backend* *Developer, Tester*

22120449 - **Le Nguyen Huyen Vy** *Frontend Developer, Business Analyst*

# Achievements since last week:

|  |  |  |  |  |
| --- | --- | --- | --- | --- |
| **STT** | **Description** | **Due Date** | **Responsibility** | **%Complete** |
| 1 | Oganize a team meeting and assign tasks | 29/3/2025 | Thai Bao | 100% |
| 2 | Design the user interface for the website | 31/3/2025 | Le Nguyen Huyen Vy  Thai Bao | 100% |
| 3 | Develop project documentation | 2/4/2025 | Pham Nguyen Quang Thoai  Le Nguyen Huyen Vy | 100% |
| 4 | Create a repository for the project (GitHub, Google Drive). | 3/4/2025 | Pham Tai Phuc  Pham Ngoc Bao Uyen | 100% |
| 5 | Set up the development environment (HTML, CSS, JS). | 4/4/2025 | Pham Nguyen Quang Thoai  Pham Ngoc Bao Uyen  Pham Tai Phuc | 100% |

# Issues and impacts:

1. The interface design is not fully finalized. Some parts are incomplete and need changes; agreement is required before proceeding with coding (Responsible: Le Nguyen Huyen Vy, Thai Bao, Action date: March 29th, 2025).

Impacts: Slows down frontend development progress and may lead to future revisions if not agreed upon from the start.

1. Some team members are facing difficulties in setting up the development environment (Responsible: Pham Nguyen Quang Thoai, Pham Ngoc Bao Uyen, Pham Tai Phuc , Action date: April 4th, 2025).

Impact: Individual progress is delayed, affecting the entire team.

# Next week's goals:

|  |  |  |  |
| --- | --- | --- | --- |
| **STT** | **Description** | **Due Date** | **Responsibility** |
| 1 | Revise and complete Project Plan & Vision Document | 06/04/2025 | Thai Bao  Huyen Vy |
| 2 | Create Sprint 2 backlog and assign tasks | 07/04/2025 | Thai Bao  Tai Phuc |
| 3 | Design use-case diagram from updated requirements | 08/04/2025 | Quang Thoai  Huyen Vy |
| 4 | Complete Use-case Specification document(main + alternative flows) | 10/04/2025 | Tai Phuc  Bao Uyen |
| 5 | Finalize weekly report | 12/04/2025 | All members |